# Traffic and Road Safety

Scheme Prioritisation

Rodington

July 2024

## Introduction

The Traffic and Road Safety Engineering Team maintain and install various elements that enhance road safety and movement for all users of the highway.  This includes but not limited to:

• Traffic signs

• Road markings

• Traffic Regulation Orders (parking restrictions) and Speed Limit Orders

• Bollards, pedestrian guardrails, and other street furniture

• Traffic calming and road safety improvements

• Traffic signals

Additionally, the team undertakes engineering studies as part of road safety assessments and the development of traffic engineering schemes aimed at reducing casualties, enhancing traffic flow, and promoting active travel and public transport.

This document sets out known requests within your area and highlights additional requests that are awaiting prioritisation and further detailed investigation (e.g. traffic/speed survey information). The aim of this document is to set out areas that require intervention while ensuring it accords with your understanding.

It should be noted that should further requests be received the information outlined in this report may need reassessment.

This document will be updated on an annual basis and is intended to provide an overview of what schemes are planned for delivery and what requests remain outstanding for investigation.

## 2024 / 2025 Programme

The following schemes are planned for delivery during 2024/25. Where required, the schemes will be subject to consultation prior to implementation which can often delay or reconfigure the initial proposals.  In some cases where a proposal is split 50:50 from the consultation, an outcome could be that no further work is undertaken.

| Location | Scheme Type | Comments | Indicative Delivery Timescale |
| --- | --- | --- | --- |
| Parish Wide | Road marking maintenance | There will be a review of the road marking across the area and the markings will be refreshed where required. | Ad-hoc throughout the year |
| Parish Wide | Traffic signs maintenance | There will be a review of the traffic signs across the area and signs will be replaced, removed or cleaned where required. | Ad-hoc throughout the year |

Routine maintenance activities in response to reports from the public and through our regular highway inspections will be undertaken as a matter of course. We encourage residents to report any issues via the MyTelford app to ensure an efficient response.

These types of issues could include:

- Damaged signage

- Faded/eroded road markings

- Missing/damaged bollards/street furniture

- Traffic signal faults

If there are any priority areas you feel require attention please email traffic.schemes@telford.gov.uk with the location and we will arrange for these to be reviewed and actioned accordingly or log these via the MyTelford app.

In addition to the above, there are Traffic Regulation Orders (TRO) requests that will be subject to consultation during 2024/25. In the Rodington area we have not received any requests.

If you feel that there are locations which would warrant a traffic regulation order, such as a speed limit, weight limit, parking restrictions etc please email traffic@telford.gov.uk for these to be reviewed.

## Future Scheme Requests

In addition to the scheduled schemes outlined above for implementation in 2024/25, we welcome your input into identifying and prioritising requests for delivery in a future year and would ask that you email traffic.schemes@telford.gov.uk with your top three Future Scheme Requests to enable focus of resources and delivery over the coming 5 year period.

Should requests arise, it will be necessary to assess the identified priorities to ensure that the team prioritises the requests deemed most important to you within your area.

## Summary

This document will be updated on an annual basis and is intended to provide an overview of what schemes are planned for delivery and what requests remain outstanding for investigation.