Rodington Parish Climate & Nature Steering Group

19 June 2023

Attendees

Tom C, Tom H, Kay, David, Sue, Clare, Marian, Nicola, Duncan

Notes Actions only

1. Welcome & apologies

- Tom C to clarify Connor’s attendance at the meetings going forward

2. Minutes of last meeting and matters arising:

- Tom C to ask Connor re waste profile for parish/ward

3. WH01 Rodington Community Orchard:

- Agreed location for interpretation board. Tom H to let the artist Mike Ashton (MA Creative) know so the work can start.

- David to supply bag of postcrete for remaining post sleeve which Nick George will install as soon as possible. Tom H to let David know when needed. (Nicola has an auger, Duncan has a post-holer). Tom H to let Parish Council know of small increase to required funds for the postcrete.

- Tom C to ask Brian Bonhill re sharing keys (or combination lock) for communal use of his water for the garden. Tom H to change the instructions on the rota once this is confirmed.

- Next community orchard workday Sat 8th July 14:00. Tom C and David to liaise re path mowing and strimming. Tile roof of bug hotel (Tom C supplying tiles - potential need for tiling battens TBC).

4. & 5. Longdon and Rodington Coronation Fund projects:

- Updates on both projects received.

- Additional discussion held on the potential for a Biodiversity Plan for the cemetery. All to discuss ideas of cemetery with community members and feedback for later in the year.

6. Rodington Village Hall rainwater harvesting:

- Tom C to get agreement from village hall trustees for fitting of water butt which is to be supplied by Connor.

7. WH02 Hedgerow Planting

- Agreed to consider seeking funds from elsewhere if CPRE funding for winter 23/24 not yet secured.

8. WR02 Borrow, Swap & Give:

- Duncan M to update wording on FB group and include liability statement in rules. Duncan to let Tom H know when complete for review by external legal person.

- Tom H to speak to Connor about having an insert or centre pages pull-out in the next Village Voice with a list of items available to borrow and asking people to link non-Facebook users they know to the resource.

9. Talks programme:

- Kay to speak to Sue M about organising the first talk (potentially around wildlife gardening). To ask for suggestions of a speaker if needed once basic details agreed.

10. Water monitoring project:

- Tom H to meet with Shropshire Wildlife Trust Project Manager on Tue 18th July 14:00 to discuss potential monitoring locations on both the Roden and the Tern. Any volunteers to attend meeting, contact Tom H. (NB since the meeting Tom has spoken with the SWT Project Manager who thinks it might be difficult to coordinate lots of people on this recce day. If anyone particularly wants to attend, please still let Tom know).

- Classroom session for all 4th Sept 19:00 - Rodington Village Hall.

- 13th Sept 18:00 Longdon field lesson for water monitoring. (NB the SWT Project Manager can’t do this date and has suggested the 28th. Please could Longdon upon Tern group members let Tom H know if this is possible for them?).

- 20th Sept 18:00 Rodington field session or water monitoring.

11. Wildlife-friendly farming (nothing to report).

12. Sending emails:

- Agreed by all that they are happy for emails to remain as cc rather than bcc.

13. AOB:

- Tom H to investigate a ‘Welcome to Rodington Community Orchard’ sign.

- Tom C to invite Richard Shaw Environmental Liaison Officer to next meeting including to discuss hedge cutting.

14. Next meeting Tue 25th July Longdon upon Tern Village Hall at 19:00

- Marian/Claire to book.